## Slide 1: INDOT Pavement Design Requests
10/27/2025

## Slide 2: Presentation Overview
When is a Pavement Design Needed?
Pavement Design Process
Responsibilities
Timeframe
Data Matrix
Standard Pavement Sections
Pavement Design Request Forms
Geotechnical Request Form
Resources

## Slide 3: When is a Pavement Design Needed?
Use Pavement Design Process Flowchart
  IDM Figure 601-5A or IDM Figure 601-5B
Review the Project’s Work Type, Scope, and anticipated MOT.
Projects that require a pavement design:
  All roadway paving projects
  Any non-roadway project with paving items*
  Any project anticipated to use shoulders for MOT**
Projects that do not require a pavement design:
  A project with no pavement pay items.
  *A non-roadway project with paving items that meets Figure 601-5C criteria.
  **A project anticipated to use shoulders for MOT that meets Figure 601-5C criteria.

## Slide 4: When is a Pavement Design Request Needed?
All projects that require a pavement design will need a pavement design request, except:
  A consultant designed project that include the pavement design task in their scope of services.
  A non-roadway project that meets Figure 601-5C criteria.
  A project anticipated to use shoulders for MOT that meets Figure 601-5C criteria.

## Slide 5: Pavement Design Process
INDOT Design Manual Chapter 601

## Slide 6: Pavement Design Process
INDOT Design Manual Chapter 601
  IDM Figure 601-5A or IDM Figure 601-5B

## Slide 7: Pavement Design Process
IDM Figure 601-5A

## Slide 8: Pavement Design Process – LPA Projects
IDM Figure 601-5B

## Slide 9: Responsibilities
Responsibilities, Project Manager:
  Knowledge of project work type and scope.
  Understanding if project will require a pavement design request.
  Determine if pavement design is included in the design consultant’s scope of services or will need to be performed in-house or assigned to pavement design on-call consultant.
  Determine if geotechnical report, including pavement parameters, is included in design consultant’s scope of services or will need to be performed in-house or assigned to geotechnical on-call consultant.
  Understanding of the request form and documentation needed.
  Ensure the project designer submits the pavement design request in a timely manner, to keep project on schedule.
  Ensure any supporting information needed to complete pavement design is collected in a timely manner, to keep project on schedule.
    Pavement Core Report
    FWD
    Traffic Forecast

## Slide 10: Responsibilities

## Slide 11: Pavement Design Timeframe

## Slide 12: Pavement Design Information Data Matrix

## Slide 13: Pavement Design Information Data Matrix

## Slide 14: Final Pavement Design

## Slide 15: Standard Pavement Sections

## Slide 16: Standard Pavement Designs

## Slide 17: Standard Pavement Designs

## Slide 18: Pavement Design Request
https://www.in.gov/dot/div/contracts/design/dmforms/

## Slide 19: Pavement Design Request – INDOT Project

## Slide 20: Pavement Design Request – Shoulders for MOT

## Slide 21: Geotechnical Request
https://www.in.gov/dot/div/contracts/design/dmforms/
  Doc 107-01-01

## Slide 22: Resources
Indiana Design Manual
  IDM Chapter 601 – Pavement Design Process
  https://www.in.gov/dot/div/contracts/design/IDM.htm
INDOT Pavement Design webpage
  https://www.in.gov/indot/engineering/pavement-design/

## Slide 23: Resources
INDOT Central Office Pavement Design