## Slide 1: New Security Rates Deliver Additional and Improved Protections

## Slide 2: A quick history of the rates
Two new rates
  Baseline – $23.60 per server, workstation
  Confidential systems – $162.90 per server in confidential systems
Not all new money – pulled out security costs from other rates, they were lowered

## Slide 3: Projects address multiple threats
As we go through each initiative, the threat(s) being addressed are among these:
  Hackers – garden variety, organized crime – identity thieves
  Malware/social engineering
  Malicious insiders
  Human error
No single silver bullet protection, multiple layers

## Slide 4: Building/ensuring security programs
Agency NIST compliance
  Ensure each agency has a focused security program
  The most critical point of success for security is that there is a daily grind toward results, identifying and mitigating risks, working on the correct priorities, making the necessary commitments
  This project includes the rewriting of policy, adopting control standards, and measuring agency progress
  Archer is a key component in reaching our objectives, host policy, track agency compliance, enhance governance
  Complimentary to the risk assessment mentioned earlier
  Brian has spoken to the plans and milestones

## Slide 5: Identity/Access management
Microsoft Identity Management (MIM)
Consistent provisioning, improvement toward objective of least privilege, self-service password reset lessens social engineering risk
Milestones
  Tool selection 9/28/15
  Build/Pilot MSFT Identity Management 2/26/16
    Status: Project with MSFT to setup MIM in IOT for PROD. DEV sites are setup to test.
  Pilot Self Service Password Reset 4/15/16
    52% of phone calls for the helpdesk are password resets
  Two factor for elevated privileges TBD

## Slide 6: Identity/Access management
Avecto
Remove local admin privileges from laptops
Milestones
  Procure software 9/1/15
  Implement pilot agency 3/31/16
  Enforce at all agencies 8/31/16

## Slide 7: Access management
Cisco Identity service engine (NAC) – device authorization
VPN, wireless, then the campus network
Absorbed new responsibilities with current staff
Milestones
  Server setup 12/23/15
  Client VPN migration 8/1/16
  Statewide wireless 6/30/16
  Wired pilot – IOT 12/21/16

## Slide 8: Application protection
This is for Extranet apps, not IN.gov
NetScaler web application firewall – protection from code vulnerabilities
A layer of protection inhibiting hackers from exploiting vulnerabilities in source code (e.g. – cross site scripting, SQL injection, etc.)
Milestones
  Two positions created and filled 9/15/2015
  All applications behind proxy and monitored Variable
  Protections studied, enabled as feasible 12/31/2016

## Slide 9: Asset management
Archer is the tool (4 use cases – SecOps, SOC; Policy – NIST compliance, Asset management, Audit)
Procurement in process through MSP
Relational system linking key attributes for systems (apps), servers, databases, and workstations (warranty info, software, vulnerabilities)
Milestones
  Procured Archer 4/30/15
  Operational prod, dev - SOC 10/08/15
  Created and filled 2 administrative positions 11/1/15
  Award asset management consulting, development work 3/25/16
  Asset management implemented (est.) 6/25/16

## Slide 10: Vulnerability management
Lumension – improved patch management
Patched systems less vulnerable to malware
Milestones
  Created and filled support position 9/1/2015
  Phase 1: Pilot IOT/IDOA 1/29/16
  Phase 2: Rollout client to all agencies 2/29/16

## Slide 11: Auditing
McAfee database auditing software
Defend from mistakes, malicious insiders, rights abuse
Milestones
  McAfee database auditing software purchased 2015
  Testing with DWD 2015
  Positions created, filled 12/1/15
  Tools training 3/7/16
  Project planning 3/14/16

## Slide 12: Network Monitoring
Security Operations Center
Handling network events, MS-ISAC notifications – Level 1 duties
Nick has shared details

## Slide 13: Network monitoring
Microsoft Advanced Threat Analytics
Part of the Enterprise Mobility Suite (MIM as well)
Threat analytics is designed to identify pass the hash attacks, remote execution, bruteforce, lateral movement and other anomalous behavior from AD, SIEM and other log sources
Milestones
  Contract finalized 12/2/15
  Procurement of servers complete 3/10/16
  Implementation services complete 4/15/16

## Slide 14: Email and network monitoring
FireEye – improved malware detection
Uses sandbox and broad threat identification sources to build extensive database
Milestones
  POC completed 5/6/15
  Product procured 9/1/15
  Email protection implemented 10/1/15
  Network protection implemented 12/8/15
  Note – More than 2300 malware infections stopped since implementation

## Slide 15: Endpoint protection
McAfee ATD – Advanced Threat Detection (Sandbox)
McAfee TIE – Threat Intelligence Exchange (database)
Automated updates of protection at the endpoint
Milestones
  McAfee implementation assistance 12/21/15
  Enterprise monitoring 3/4/16
  Enterprise blocking enforced 4/1/16

## Slide 16: Training and awareness
Statewide program
Mascot vs. gamification
Reviewed several training programs
Objective is to procure yet this fiscal year
Hurdles once purchased include method of tracking – ELM or through vendor

## Slide 17: Research and Development
Proofs of Concept
Researching products we think can fill gaps – Pondurance, Morphic, Varonis, Dark Trace, FireEye, Tanium
Beginning a Dell SecureWorks POC in the next few weeks – Intrusion detection/protection services
Only product purchased from the POC was FireEye. All had value but for lack of fit or cost, they have not been pursued thus far.