|  |  |  |  |
| --- | --- | --- | --- |
| cid:image001.png@01D2AEB5.7C13C630  **Monthly MCE Technical Meeting** | | | |
| Meeting Details | | | |
| Meeting Name: | Monthly MCE Technical Meeting | | |
| Leader/Facilitator: | | Rebecca Siewert | |
| Location, Date and Time: | Monday, February 18, 2019  2 PM; OMPP Conference Room 451 | | |
| Scribe: | Beth Linginfelter | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Attendees** | | | | | |
| **MCEs** |  | **State** |  | **DXC** |  |
| **Anthem** |  | Sue Beecher |  | Tom Boucher |  |
| Ferdinand Cajigal |  |  |  | Karen Grays |  |
| Jean Caster |  |  |  | Kathleen Karnes |  |
| Tracy Silvers |  |  |  | Stephanie Cari |  |
|  |  |  |  | Jerry Heady |  |
| **MDwise** |  | **MAXIMUS** |  | Indea McCombs |  |
| Michelle Okeson |  | Natalie Smith |  | Rebecca Siewert |  |
| Kevin Garrett |  |  |  | Beth Linginfelter |  |
| **MHS** |  |  |  | Maks Abamov |  |
| Manju Nair |  |  |  | Angela Magee |  |
| Shannon Sluhan |  |  |  | Rebecca Young |  |
| Jeff Dill |  |  |  | Joyce Lee |  |
| **CareSource** |  |  |  | Ginger Brophy |  |
| Warren Culpepper |  |  |  |  |  |
| Holly Ross |  |  |  |  |  |

| Agenda Items | | | |
| --- | --- | --- | --- |
| Item | Topic | Facilitator | Notes (conclusions, discussions, decisions, and next steps) |
| 1 | Open Meeting | Rebecca Siewert | * Contact the MCE 1:1 leads for issues * Agenda items for this meeting are due the Monday prior to each technical meeting |
| 2 | February capitation | Tom Boucher | * New 2018 rates for HHW/HIP/HCC have been loaded and will be processed during the February capitation cycle. This cycle will also generate rate adjustments. * Tom will send update in an email to the MCEs so they can share with their Finance teams. * Jeff Dill asked if anyone looking at breaking the large files up? The 820s aren’t broken down like 834s. Tom will follow up. |
| 3 | CR58112 – 834 Modifications | Joyce Lee | * This project is creating 2 new monthly 834 files * The term-audit file will give the MCEs all the members who’ve termed their plan in the last 60 days. This file will also include voids. * The term-change file will provide the MCEs their members who incurred any change that impacts capitation. The lookback will be 13 months like it is for capitation reconciliation. This term-change file will NOT contain voids. * This project is also adding information to each of the programs’ 834s for current members. * Requirements are complete; pending State approval before we can proceed with technical work. ETA is now end of April * Draft 834 companion guide updates were sent out last month. * DXC will walk thru the System Testing Plan (SIT) with the MCEs and the State |
| 4 | CR59230 – CDEE Pregnancy Processing Modification | Joyce Lee | * DXC is changing how Core processes pregnancy information from ICES/IEDSS * This project also includes changes to the HHW 834s. Pregnancy data will be added regardless if a member is in the MA-GP aid category * Joyce sent the MCEs a spreadsheet of HHW 834s from DXC’s test environment so that MCEs can set up members for testing. If MCEs need the 834s re-generated, let Joyce know and she can have the files re-uploaded * ETA to implement this CR is the end of February. * 834 companion guide updates were included with the changes for CR58112 * Assuming testing is approved, the modifications will be implemented by 2/28/19. Impacted HHW 834 files will appear by 3/1. |
| 5 | CR59586 – 2019 PRF | Joyce Lee | * This project will make PRFs less complicated. * Plan transfers will be removed from PRF reconciliation * 3 total CRs are involved: the 1st is scheduled to implement at the end of March, the 2nd at the end of April and then the 3rd at the end of May |
| 6 | Other CR updates | Rebecca Siewert | CR sheet in the packet.   * CR59561 is still in Model Office status * CR55919 RCP - training on the 20th * CR46613 in SIT testing. Testing includes voiding encounters. Jean Caster asked if there was a precedence for this. Per Ginger, Core will reprocess and deny any claims for an LOC overlap period so that the FFS claims can be adjudicated. Concern raised in December: if Core voids the encounters, will there be an issue if the MCE also tries voiding the claims. Jean wonders why we’re doing this process differently. Bill Wilson at MHS sent a message to Kathy Leonard, OMPP, and Christine Mytelka, Milliman, about the potential impact to FRT reporting. Jeff Dill mentioned that this will impact utilization and rate setting. Jean: 1) What is the impact if an MCE sends a void on a claim that Core already voided? 2) Why are we handling these retroactive eligibility changes differently than what happens in other situations? CR touchpoint meeting scheduled for Tuesday 2/19/19 to discuss vendor testing. Will 835s or ESSRs be steps in the testing process? Ginger will follow up with the testing team. Jeff Dill also mentioned the 277U. Jean wondered if using the report to initiate the retro eligibility term in their system would meet the same goal without having to implement process and system modifications. Discussion will continue at the Tuesday touchpoint. * CR59372 FQHC, RHC encounters. Requirements are under review. |
| 7 | **Top Ten Denials** | Rebecca Siewert | * No reports provided today. * DXC is investigating some questionable Top 10 denial query results, which may impact the reports that were delivered to MCEs on 2/4/2019. As soon as this issue has been investigated and resolved, we’ll communicate the outcome of the research and provide corrected reports (if they determine the reports that were delivered were incorrect). * Anthem wants all errors and not just the Top 10, so that they can reconcile with Optum’s data. DXC will talk to Sue. |
| 8 | **Roundtable** | Anthem  CareSource  MDwise  MHS  Enrollment Broker | * MHS-CR59372 encounters for FQHC/RHCs. Does it involve MCEs? MHS hadn’t heard about the project. * Anthem-nothing * MDwise-nothing * Caresource-nothing * MAXIMUS-nothing |

| **Action Items** | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Assigned To: | Due Date | | | Description | Status | |
| 1 | Tom Boucher | |  | Tom will send an email to the MCEs that outlines the cap rate changes that will be processed in the February cycle. | | | New | |
| 2 | Tom Boucher | |  | Tom will check if super-sized 820 files will be broken down like what happens for 834s | | | New | |
| 3 | Rebecca Siewert | |  | DXC will talk to Sue about Anthem’s request for reporting on all of their encounter errors, not just the Top 10 | | | New | |