|  |  |  |  |
| --- | --- | --- | --- |
| cid:image001.png@01D2AEB5.7C13C630  **Monthly MCE Technical Meeting** | | | |
| **Meeting Details** | | | |
| Meeting Name: | Monthly MCE Technical Meeting | | |
| Leader/Facilitator: | | Meredith Edwards, OMPP  Rebecca Siewert, DXC | |
| Location, Date and Time: | Monday, November 18, 2019  2 PM; 451W | | |
| Scribe: | Rubi Multani | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Attendees** | | | | | |
| **MCEs** |  | **State** |  | **DXC** |  |
| **Anthem** |  | Meredith Edwards | x | Rebecca Young | x |
| Gretchen Atkins | x | Jeff Neuman |  | Rebecca Siewert | x |
| Jean Caster | x | Nonis Spencer |  | Tom Boucher | x |
| Tracy Silvers | x | Tara Morse | x | Bill Anderson |  |
| **MDwise** |  | Angela Todd | x | Sharon Ricketts |  |
| Jason Thacker | x | Natalie Angel | x | Indea Louise McCombs |  |
| Michelle Okeson | x |  |  | Holly Walpole | x |
| Raeann Brown | x |  |  | Stephanie Cari |  |
| Brian Arrowood | x | **Optum** |  | Karen Grays | x |
| **MHS** |  | Harini Kasamsetty |  | Lisa Hogarth | x |
| Manju Nair | x | Harsha Jasti |  | Maksat Abamov |  |
| Jeff Dill | x |  |  | Denise Brown |  |
| Taylor Fulner | x |  |  | Xenia Hastings | x |
| **CareSource** |  |  |  | Jerry Allen Heady | x |
| Trish Kappes | x |  |  | Rubi Multani |  |
| Samantha Walton | x |  |  | Angela Tynes |  |
| Warren Culpepper |  |  |  | Beth Linginfelter | x |
| **MAXIMUS** |  |  |  | Ginger Brophy | x |
|  |  |  |  | Joyce Lee | x |

| **Agenda Items** | | | |
| --- | --- | --- | --- |
| Item | Topic | Facilitator | Notes (conclusions, discussions, decisions, and next steps) |
| 1 | Open Meeting | Meredith Edwards | **Review action items and update statuses**   * **Update on HIP cap for the 18 year old members who turn 19 during their initial HIP month.** Requirements gathering is being done. * **Follow up on DXC providing list to MCEs of encounters to be mass adjusted.** On 10/25/19 the list was sent to the MCEs. * **Did Ginger provide additional information on CR 60534 to MCEs? (Originating and Destination Address)** There is not an impact to 834s and MCEs can see the published banner for additional information. * **Follow up on HIP cost share policy decision.** When new segments overlap Core would not update appropriately. The MCEs requested more detail on the error and the solution. DXC requested MCEs submit examples of errors for DXC to use as a part of testing. The defect is in Model Office with a target date to be fixed by end of the year. * **Follow up on member’s whose pregnancy was not end dated and guidance on PAC status for those months.** Corrections are being done manually. Pregnancy spans will be end-dated as of the current date. Previously it was discussed that the fix would end date the pregnancy at 10 months, but that would cause changes to the members cost share retroactively. |
| 2 | Project Updates | Ginger and Joyce | **CR61058** gateway to work assignment CR. Impact to MCE, there will be a new stop reason code on the 834 file, and the companion guide will be updated. Implementing in December.  **CR 60534-** Does not impact MCEs. EDW will have additional fields sent for federal reporting  **TPL File:** MDwise, Anthem, MHS use the state TPL file. There will be vendor testing for the updated file. Currently DXC is working on requirements. DXC will inform the MCEs when testing will take place. |
| 3 | $0 Billed Lines | Stephanie Guetig | **Is there an update on the charter to allow $0 billed lines?**  Still waiting to be approved. |
| 4 | Edit 233 and dental | Rebecca Young | DXC will update the companion guideto reflect the current requirements, will include unit value. Should be updated by 11/29/19 |
| 5 | Post and pay edits | Rebecca Young | **Anthem would like to know if there have been any CoreMMIS edits changed from deny to post-and-pay. Is there an updated spreadsheet? The last one is dated 1-31-2019**  Rebecca young will update the list and send to the MCEs |
| 6 | PMP Assignment for 2020 | Rebecca Siewert | **Anthem would like to know if the MCEs need to resubmit PMPs after January 1, 2020. MHS reported an issue where PMP assignments are not extending into 2020 in Core.**  Yes, any PMP assignments that occurred from 11/01/19 to 12/31/19 will need to be resubmitted. DXC will provide direction on how to resubmit the PMP assignments. |
| 7 | Pregnancy and Frail delays | Tara | **Update on research:** Research has found that there is not a system issue, the process is slow in IEDSS. Tara is working with IEDSS team on how to improve the process. Issues that MCEs fine should be sent to the CST team. |
| 8 | Holiday File Processing | Jerry Allen Heady | **Holiday schedule details**  Only a few files do not run on holidays. Claims cycle will run as usual. Eligibility will run as usual. MCEs may see an empty file if there have not been any member changes because of the holiday. |
| 9 | Next meeting |  | **Monday, December 16th** |

| **Action Items** | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Assigned To: | Due Date | | | Description | Status | |
|  | DXC | |  | DXC will provide an updated list of edits to the MCEs | | | Pending |
|  | DXC | |  | Provide direction on advancing PMP assignments into 2020 | | | Complete |