|  |  |  |  |
| --- | --- | --- | --- |
| cid:image001.png@01D2AEB5.7C13C630  **Monthly MCE Technical Meeting** | | | |
| **Meeting Details** | | | |
| Meeting Name: | Monthly MCE Technical Meeting | | |
| Leader/Facilitator: | | Meredith Edwards, OMPP  Rebecca Siewert, DXC | |
| Location, Date and Time: | Monday, December 16, 2019  2 PM; 451W | | |
| Scribe: | Rubi Multani | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Attendees** | | | | | |
| **MCEs** |  | **State** |  | **DXC** |  |
| **Anthem** |  | Meredith Edwards | X | Rebecca Young |  |
| Gretchen Atkins | X | Nonis Spencer | X | Rebecca Siewert | X |
| Jean Caster | X | Tara Morse | X | Tom Boucher |  |
| Tracy Silvers | X | Angela Todd | X | Bill Anderson | x |
| **MDwise** |  |  |  | Sharon Ricketts |  |
| Jason Thacker | X |  |  | Indea Louise McCombs | X |
| Michelle Okeson |  |  |  | Holly Walpole | X |
| Raeann Brown | X |  |  | Stephanie Cari | X |
| Brian Arrowood | X | **Optum** |  | Karen Grays | X |
| **MHS** |  | Harini Kasamsetty |  | Lisa Hogarth |  |
| Manju Nair |  | Harsha Jasti |  | Maksat Abamov | X |
| Jeff Dill | X |  |  | Denise Brown |  |
| Taylor Fulner | X |  |  | Xenia Hastings | X |
| **CareSource** |  | **Maximus** |  | Jerry Allen Heady | X |
| Trish Kappes | X | Daniel Duzenbury | x | Rubi Multani | X |
| Samantha Walton | X |  |  | Angela Tynes |  |
| Warren Culpepper |  |  |  | Beth Linginfelter | X |
|  |  |  |  | Ginger Brophy | X |
|  |  |  |  | Joyce Lee |  |

| **Agenda Items** | | | |
| --- | --- | --- | --- |
| Item | Topic | Facilitator | Notes (conclusions, discussions, decisions, and next steps) |
| 1 | Open Meeting | Meredith Edwards | **Review action items and update statuses**   * DXC to provide updated list of edits to MCEs. These edits were posted to the MCE restricted page (new version of the MCO questions page). MCEs, please contact your MCE compliance officer for the username and password for the new website * PMP assignments advancing to 2020. MCEs must submit PMP assignments to DXC in 2020, after testing MDwise found errors from submitting early. MDwise, CareSource, and MHS will submit their changes on January 2nd, Anthem will submit their changes on January 3rd. |
| 2 | Project Updates | Ginger and Joyce | * TPL file, project put on hold by the State until further notice. * 5% Cost Share for Medworks members is on hold. * CR 61058 gateway to work is in testing * HIP Bridge is in tech design * CR 58231 in tech design |
| 3 | Community South Medical Education Adjustments | Rebecca Young | * 1,824 non-HIP managed care encounters claims will be adjusted the week of Dec 30th due to retroactive medical education rate adjustment. |
| 4 | Edit 233 and dental | Rebecca Young | * Anthem: Is the update to the dental 837 companion guide complete? * DXC has not made the required update yet. |
| 5 | Cost Share Defect | Beth Linginfelter | * MCEs submitted examples of errors at the end of November. What is the update on testing? * DXC used the error examples from the MCEs in testing, but results were not shared with OMPP or the MCEs, despite that being discussed during the last MCE technical meeting. The fix is scheduled to go into production on 12/18/19. DXC only looked at examples for clean-up effort. A full cleanup will need to occur. Will keep this as an item for the next meeting. |
| 6 | 834 Term Change Report | Maksat Abamov | * MDwise: Active members are on the report. How are other MCEs using the report? Some MCEs use the report for 820 reconciliation to identify the changes. No MCEs load it into their production systems. |
| 7 | Pregnancy and Frail | Tara Morse | * IEDSS update: There is still a need to address the delay for pregnancy and frail processing. The current work around is to add to the urgent list with CST, however MCEs are asked to not add members to the list until DFR has had 30 days to process. We will keep this as a standing agenda item for next meeting. |
| 8 | ARC codes |  | * The MCEs requested an updated list of adjustment reason codes to be posted on the MCE restricted page. * MCEs requested DXC will post the Adverse Action calendar on the new MCE restricted page as well. |
|  | Next meeting |  | **Tuesday, January 21st** |

| **Action Items** | | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
| Item | Assigned To: | Due Date | | Description | Status | |
|  | DXC | |  | Jeff requested a new list of updated ARC codes. *Kaushal submitted a service ticket to start the process.* | | In progress |
|  | DXC | |  | DXC will work with Publications to post the 2020 Adverse Action calendar on the new MCE restricted site. | | In progress |
|  | DXC | | 1/6 | DXC will send Meredith the Cost Share defect test results | | In progress |
|  | DXC | | 1/21 | DXC to create a cleanup plan for cost share defect (#5) before next technical meeting | |  |
|  | OMPP | | 1/21 | Provide update on frail and pregnancy delays with IEDSS at next technical meeting. | | In progress |
|  | DXC | | 1/21 | Discuss possible solution for end of the year PMP assignment issue at next technical meeting. | |  |